CX Opportunities Dashboard
2026 Plan

Draft for Review — March 31, 2026

CX Analytics & Strategy Team

# Document Control

| Field | Value |
| --- | --- |
| Version | 1.0 — Draft |
| Date | March 31, 2026 |
| Author | CX Analytics & Strategy Team |
| Status | Draft for Review |
| Distribution | CX Leadership, Product, Technology, BI |

# 1. Executive Summary

This document outlines the plan for a Looker-based analytics dashboard that tracks the 7 highest-impact improvement opportunities identified by the CX organization for 2026. Each opportunity maps directly to one or more of the 5 CX Goals for the year, allowing leadership to monitor whether day-to-day execution against these opportunities is translating into progress on the annual targets.

The dashboard suite will consist of:

| Dashboard | Purpose |
| --- | --- |
| CX Executive KPI Overview | Bird's-eye view of all 5 goals, their KPIs, and YTD progress |
| Opportunity Impact Tracker | Status and projected impact of each of the 7 opportunities |
| Opportunity Deep-Dive (x7) | One drill-down dashboard per opportunity with operational metrics |

# 2. The 5 CX Goals for 2026

## Goal 1 — Faster, More Effective 1:1 Support

Provide faster, more effective 1:1 support across all CX touchpoints.

| KPI | 2026 Target | Baseline (EOY 2025) |
| --- | --- | --- |
| First Contact Resolution | ≥ 90% | TBD — pull from existing FCR reporting |
| Total Time per Contact | Reduce by 2 minutes | TBD — pull from AHT reporting |

## Goal 2 — Automate Where Humans Don't Add Value

Automate customer interactions where a human doesn't add value.

| KPI | 2026 Target | Baseline (EOY 2025) |
| --- | --- | --- |
| Self-Service Rate | ≥ 75% (+5 pp with automation) | TBD |
| Chatbot CSAT | +20 pp improvement | TBD |
| Advocate Accuracy Rate | 90% within 30 days of training/event/release | TBD |

## Goal 3 — AI & Automation for Quality at Scale

Leverage AI & Automation to reinforce quality at scale.

| KPI | 2026 Target | Baseline (EOY 2025) |
| --- | --- | --- |
| Global CSAT | ≥ 94% | TBD |
| Market-to-Market CSAT Variance | < 5 points | TBD |

## Goal 4 — Optimize Top Cost Drivers

Aggressively optimize top cost drivers to drive efficiency, quality, and scale.

| KPI | 2026 Target | Baseline (EOY 2025) |
| --- | --- | --- |
| Global Cost per Case (YoY) | 15% reduction by EOY | TBD |
| Run-Rate Savings | $$$M delivered by EOY | TBD |

## Goal 5 — Eliminate Top Contact Drivers

Identify and eliminate top contact drivers to improve growth, satisfaction, and engagement.

| KPI | 2026 Target | Baseline (EOY 2025) |
| --- | --- | --- |
| Contact Rate | 25% reduction | TBD |
| Improvements Surfaced | ≥ 15 improvements driving engagement/growth | TBD |
| Tech Contact Rate | ≤ 4.0 | TBD |

# 3. The 7 Opportunities — Descriptions & Goal Mapping

Each opportunity is mapped to the goals it most directly supports, along with the primary metrics it is expected to move.

## OPP-1: Reducing Incorrect / Inaccessible Email Address Contacts

A significant volume of inbound contacts stems from customers unable to access their accounts due to incorrect or outdated email addresses. Reducing these contacts requires both proactive email hygiene initiatives and improved self-service flows for email updates.

| Attribute | Detail |
| --- | --- |
| Primary Goals | Goal 1 (1:1 Support), Goal 5 (Eliminate Contact Drivers) |
| Key Metrics | Contact volume from email issues, FCR on email tickets, self-service completion rate for email changes |
| Data Sources | CRM / ticketing system (contact reason taxonomy), IVR/chatbot logs, account management funnel data |

## OPP-2: Account Sharing Inquiry Surge — Mitigation with Product & Technology

Policy and product changes around account sharing are expected to generate a spike in customer inquiries. Proactive collaboration with Product and Technology is needed to deflect avoidable contacts through better in-app messaging, FAQ content, and policy clarity.

| Attribute | Detail |
| --- | --- |
| Primary Goals | Goal 2 (Automation), Goal 4 (Cost Optimization), Goal 5 (Eliminate Contact Drivers) |
| Key Metrics | Account sharing contact volume, deflection rate, chatbot resolution rate for sharing topics, CSAT on sharing interactions |
| Data Sources | CRM / ticketing (contact reason), chatbot topic classification, product telemetry (sharing feature usage), CSAT surveys |

## OPP-3: Understanding OTP Journey Pain Points

One-Time Password (OTP) flows are a friction point in the authentication experience. Deeper data exploration is required to identify where customers are failing, retrying, or abandoning the OTP journey.

| Attribute | Detail |
| --- | --- |
| Primary Goals | Goal 1 (1:1 Support), Goal 5 (Eliminate Contact Drivers) |
| Key Metrics | OTP-related contact volume, OTP success/failure rate by step, OTP retry rate, time to complete OTP, OTP-triggered churn |
| Data Sources | Authentication service logs, CRM (contact reason), product analytics (funnel events), chatbot logs |

## OPP-4: Disney Bundle Activation — Customer Confusion

Customers are confused during the Disney bundle activation flow, resulting in contacts and negative sentiment. Root-cause analysis of where confusion arises (eligibility, linking, billing) is needed to drive UX and communication fixes.

| Attribute | Detail |
| --- | --- |
| Primary Goals | Goal 1 (1:1 Support), Goal 3 (Quality at Scale), Goal 5 (Eliminate Contact Drivers) |
| Key Metrics | Bundle activation contact volume, activation success rate, CSAT on bundle interactions, repeat contact rate for bundle issues |
| Data Sources | CRM (contact reason), bundle activation funnel data, CSAT surveys, chatbot/IVR topic logs |

## OPP-5: Automation for FCCA & Third-Party Cancellations

First Contact Cancellation Attempts (FCCA) and third-party cancellations represent repeatable, rules-based interactions that are strong candidates for automation. Evaluating and implementing automation will reduce cost and handle time while maintaining quality.

| Attribute | Detail |
| --- | --- |
| Primary Goals | Goal 2 (Automation), Goal 4 (Cost Optimization) |
| Key Metrics | FCCA volume, third-party cancellation volume, automation rate, AHT for cancellation contacts, cost per cancellation case, CSAT post-cancellation |
| Data Sources | CRM / ticketing, billing system (cancellation events), workforce management (AHT), cost accounting, CSAT surveys |

## OPP-6: Refund Issues & Automation Opportunities

Refund requests are a high-volume contact driver. Identifying which refund scenarios can be safely automated — and which require human judgment — will reduce volume, cost, and customer effort.

| Attribute | Detail |
| --- | --- |
| Primary Goals | Goal 2 (Automation), Goal 4 (Cost Optimization), Goal 5 (Eliminate Contact Drivers) |
| Key Metrics | Refund contact volume, refund automation rate, refund processing time, refund CSAT, cost per refund case |
| Data Sources | CRM / ticketing, billing/payment system, automation platform logs, CSAT surveys |

## OPP-7: Additional Deflection Levers to Reduce Spam

Spam and non-actionable contacts waste agent capacity. Identifying and implementing additional deflection mechanisms (better IVR trees, CAPTCHA, authentication gates) will free capacity for genuine customer needs.

| Attribute | Detail |
| --- | --- |
| Primary Goals | Goal 4 (Cost Optimization), Goal 5 (Eliminate Contact Drivers) |
| Key Metrics | Spam contact volume, spam deflection rate, false-positive rate, agent utilization gained |
| Data Sources | CRM / ticketing (spam classification), IVR/chatbot logs, telephony platform data |

# 4. Opportunity → Goal Mapping Matrix

| Opportunity | Goal 1: 1:1 Support | Goal 2: Automation | Goal 3: Quality | Goal 4: Cost Opt. | Goal 5: Contact Drivers |
| --- | --- | --- | --- | --- | --- |
| OPP-1: Email Addresses | ● |  |  |  | ● |
| OPP-2: Account Sharing |  | ● |  | ● | ● |
| OPP-3: OTP Journey | ● |  |  |  | ● |
| OPP-4: Disney Bundle | ● |  | ● |  | ● |
| OPP-5: FCCA / 3P Cancel |  | ● |  | ● |  |
| OPP-6: Refunds |  | ● |  | ● | ● |
| OPP-7: Spam Deflection |  |  |  | ● | ● |

# 5. Dashboard Architecture

## 5.1  Dashboard 1 — CX Executive KPI Overview

Audience: CX VP, Directors, cross-functional leadership

This dashboard provides a bird's-eye view of the 5 CX goals. It features color-coded KPI scorecards at the top, a multi-line time series tracking each goal's primary metric over time, a waterfall chart showing the estimated contact-volume reduction contributed by each opportunity, and a market CSAT heatmap.

| Tile | Visualization | Description |
| --- | --- | --- |
| Goal KPI Scorecards (x5) | Single-value tiles | Current value, target, and RAG status for each goal's primary KPI |
| Goal Progress Over Time | Multi-line time series | Weekly/monthly trend for FCR, Self-Service %, CSAT %, Cost per Case, Contact Rate |
| Opportunity Impact Waterfall | Waterfall chart | Estimated contact-volume reduction contributed by each of the 7 opportunities |
| Goal Health Heatmap | Heatmap | Rows = markets, columns = goals; cell color = RAG status (green/amber/red) |

## 5.2  Dashboard 2 — Opportunity Impact Tracker

Audience: CX Directors, Opportunity Owners, Program Managers

This dashboard tracks the status and measurable impact of each of the 7 opportunities. It features a status table with RAG indicators, monthly contact volume by opportunity, projected vs actual cost savings, and a timeline view.

| Tile | Visualization | Description |
| --- | --- | --- |
| Opportunity Status Table | Table with conditional formatting | One row per opportunity: RAG status, owner, estimated vs. actual impact, gap |
| Contact Volume by Opportunity | Stacked bar chart (monthly) | Shows contact volume attributable to each opportunity over time |
| Projected vs Actual Savings | Dual-axis line/bar | Compares forecasted cost/volume savings against actuals |
| Goal Contribution | Sankey / alluvial diagram | Visual flow from opportunities to goals showing contribution relationships |
| Opportunity Timeline | Gantt chart | Milestones and phases for each opportunity's implementation |
| Cumulative YTD Impact | Stacked area chart | Running total of contact volume reduction across all opportunities |

## 5.3  Dashboard 3 (x7) — Opportunity Deep-Dives

Each of the 7 opportunities gets its own drill-down dashboard. The layout is consistent across all 7 (4 KPI scorecards, a time-series trend, a breakdown chart, and a drillable detail table), but the specific metrics vary:

| Opportunity | Scorecard Metrics | Breakdown Dimension | Root Cause View |
| --- | --- | --- | --- |
| OPP-1: Email | Email-contact vol, FCR, self-service rate, repeat rate | By market, by email issue sub-type | Top reasons for email inaccessibility |
| OPP-2: Account Sharing | Sharing vol, deflection rate, bot resolution, CSAT | By market, by inquiry sub-type | Sharing policy confusion categories |
| OPP-3: OTP Journey | OTP vol, success rate, retry rate, abandonment rate | By OTP step, by device/platform | Funnel drop-off analysis |
| OPP-4: Disney Bundle | Bundle vol, activation success rate, CSAT, repeat rate | By confusion category, by channel | Activation funnel failure points |
| OPP-5: FCCA / 3P Cancel | Cancel vol, automation rate, AHT, cost per case | By cancellation type, by channel | Automation eligibility segmentation |
| OPP-6: Refunds | Refund vol, automation rate, processing time, CSAT | By refund reason, by amount tier | Automation vs. human-required segments |
| OPP-7: Spam Deflection | Spam vol, deflection rate, false-positive rate, capacity freed | By spam type, by entry channel | Deflection mechanism effectiveness |

# 6. Data Requirements & Sources

## 6.1  Required Data Sources

| Source | Key Tables / Feeds | Refresh | Owner |
| --- | --- | --- | --- |
| CRM / Ticketing System | Cases, contact reasons, dispositions | Daily | CX Ops |
| CSAT Survey Platform | Survey responses, scores, verbatims | Daily | CX Analytics |
| Chatbot / IVR Platform | Conversations, intents, outcomes | Daily | Digital CX |
| Billing / Payment System | Transactions, refunds, cancellations | Daily | Finance / Billing |
| Authentication Service | OTP events, success/fail/retry logs | Daily | Technology |
| Product Analytics | Funnel events, feature usage | Daily | Product Analytics |
| Workforce Management | AHT, schedule adherence, utilization | Daily | WFM |
| Cost Accounting | Cost per case, headcount, vendor costs | Monthly | Finance |
| Bundle Activation Funnel | Activation attempts, completions | Daily | Product |
| Spam Classification | Spam flags, confidence scores | Daily | CX Ops |

## 6.2  Data Model Summary

The LookML model is organized around these primary views:

cx_cases — Core fact table — one row per customer contact/case

cx_csat_surveys — CSAT survey responses joined to cases

cx_goals — Goal definitions, KPIs, and targets (dimension table)

cx_opportunities — Opportunity definitions and metadata (dimension table)

cx_opportunity_metrics — Time-series metrics for each opportunity

cx_goal_kpis — Time-series KPI values for each goal

# 7. Implementation Phases

## Phase 1 — Foundation

Finalize data source access and ETL pipelines

Build LookML views for core data (cases, CSAT, goals, opportunities)

Deploy CX Executive KPI Overview dashboard

Validate KPI calculations with CX Analytics team

## Phase 2 — Opportunity Tracking

Build opportunity_metrics data pipeline

Deploy Opportunity Impact Tracker dashboard

Set up automated alerting for KPI threshold breaches

Validate opportunity-to-goal attribution logic

## Phase 3 — Deep-Dives

Deploy deep-dive dashboards for OPP-1 through OPP-7

Integrate additional data sources (OTP logs, bundle funnel, spam classification)

Build drill-through links between dashboards

User acceptance testing with opportunity owners

## Phase 4 — Optimization (Ongoing)

Refine visualizations based on stakeholder feedback

Add predictive/forecasting tiles where data supports it

Automate monthly executive summary delivery via Looker schedules

Iterate on goal-to-opportunity attribution as new data becomes available

# 8. Access & Governance

| Role | Access Level |
| --- | --- |
| CX VP / SVP | Full access to all dashboards |
| CX Directors | Full access to all dashboards |
| Opportunity Owners | Full access to their opportunity deep-dive + tracker |
| CX Managers | Read access to Executive KPI + Tracker |
| Cross-Functional (Product, Tech) | Read access to relevant deep-dives |

# 9. Open Questions & Risks

| # | Item | Status |
| --- | --- | --- |
| 1 | Baseline values for all KPIs need to be confirmed from EOY 2025 reporting | Open |
| 2 | Cost per case data granularity — available at case level or only aggregated? | Open |
| 3 | OTP authentication logs — access and format TBD with Technology team | Open |
| 4 | Account Sharing contact volume projections — dependent on Product roadmap timing | Open |
| 5 | Spam classification model accuracy — validate false-positive rates before dashboard use | Open |
| 6 | Run-rate savings target ($$$M) — exact figure to be confirmed by Finance | Open |

# 10. Appendix — How to Import Into Looker

The LookML files in this repository are ready to import into a Looker instance. Below is a step-by-step guide for getting the dashboards live.

## Option A — Connect via Git (Recommended)

1. In Looker, go to Develop → Manage LookML Projects → New LookML Project.

2. Choose "Clone Public Git Repository" and paste this repository's URL.

3. Open the project. Looker will automatically discover the .model.lkml, .view.lkml, .explore.lkml, and .dashboard.lookml files.

4. Open cx_opportunities.model.lkml and change the connection: line to your database connection name (the one configured in Admin → Connections).

5. Update the sql_table_name in each view file to match your actual schema and table names.

6. Click "Validate LookML" to check for errors.

7. Deploy to production when ready.

## Option B — Copy-Paste Into an Existing Project

1. In Looker, open your existing LookML project in Development Mode (Develop → your project).

2. Create a new model file and paste the contents of lookml/cx_opportunities.model.lkml.

3. Create new view files under a views/ folder and paste each .view.lkml file's contents.

4. Create explore and dashboard files the same way.

5. Update the connection: and sql_table_name references to match your environment.

6. Validate and deploy.

## Option C — Use Looker API (for CI/CD pipelines)

If your organization uses a CI/CD pipeline for LookML deployments, you can push this repository's lookml/ directory to your LookML project's Git remote. Looker will automatically pick up the files on the next deploy cycle.

## What You'll Need Before Importing

A Looker instance with Developer or Admin access

A database connection configured in Admin → Connections that points to your data warehouse

The actual schema and table names for your CX data (the view files use placeholder names like schema.cx_cases)

The seed data SQL scripts run against your warehouse (lookml/seed_data/) to populate the goals and opportunities dimension tables